Bottleneck Selection

The six candidates surfaced during discovery

Candidate | Source | Why it was NOT selected (for now) |

1 Claims cross-referencing time (22 min/claim across 3 systems) | Support agents, Marcus Selected — see below* |

2  Shipment delay prediction dashboard | Original CEO request | Operations already knows shipments are delayed (per Tom); doesn't address the actual decision-making gap |

3  Reduce shipment error rate at the source | Tom Okafor | Real and valuable, but requires warehouse-process changes and a much longer data-collection window before an AI intervention is even well-defined; better suited to a phase-two engagement once claims data can feed back operationally |

4  Automated regulatory filing generation | Legal (raised in a hypothetical follow-up, not this engagement's interviews) | No named stakeholder interview requested it directly in this engagement; high compliance risk for a first engagement; not measurable without a defined regulation scope |

5  Invoice reading (Finance) | Finance, informal request | Unrelated workflow, no interview conducted, low stakeholder interest (see stakeholder map) |

6  Email summarization (HR) | HR, informal request | Same as above |

Selected bottleneck

- Customer support agents spend an average of 22 minutes per

- damage/delay claim manually cross-referencing shipment records across

- three disconnected systems (WMS, carrier portal, shared spreadsheet)

- before they can respond to the customer.

Why this bottleneck, specifically

1. Valuable — confirmed independently by Marcus (lead) and the

4-agent panel without prompting each other; ~40 claims/day × 22

minutes is a large, recurring, quantifiable time cost.

2. Measurable — time-per-claim is already loosely tracked (agents

estimated it consistently), and historical claim tickets exist to

build a holdout evaluation set from (see

[`eval_customer_split.md`](eval_customer_split.md)).

3. Feasible within IT's constraints — Priya's requirement (read-only

access to existing systems, no new data store) is compatible with a

cross-referencing/lookup tool; it would NOT be compatible with, say,

a system requiring write access or new PII storage.

4. Distinct from, but compatible with, Tom's root-cause concern—

scoping to claims processing does not preclude feeding claims data

back to warehouse operations later; it's explicitly framed as

phase one of a path Tom already said he's comfortable with.

5. A genuine shadow process already exists (the undocumented Excel

macro), which is strong independent evidence — per the discovery

framework — that this specific step is where manual workarounds are

already accumulating.

What this bottleneck deliberately excludes (for now)

- Deciding what to TELL the customer (agents keep that judgment call).

- Warehouse-side error prevention (Tom's concern — documented as a risk

and future-phase candidate in [`scope_document.md`](scope_document.md)).

- Any regulatory filing, invoice-reading, or email-summarization work

raised informally by Legal, Finance, or HR.

# Eval-Customer Split

Per the discipline of separating what the customer wants (business

objective) from how success will be proven (evaluation), this document

pairs each customer requirement with its evaluation requirement.

## Split table

| # | Customer requirement (business objective) | Evaluation requirement (how we'll prove it) |

|---|---|---|

| 1 | Agents resolve claims faster | Measure mean and p95 time-per-claim on a sample of 200 claims processed with the tool vs. a 200-claim baseline sample processed without it, matched by claim type and warehouse |

| 2 | The tool doesn't make wrong claims worse | Measure factual-mismatch rate: for each AI-assisted claim summary, check order ID, timestamps, and carrier status against the three source systems on a labeled holdout set of 500 historical claims |

| 3 | The tool should escalate rather than guess when records disagree | Measure escalation precision and recall against a labeled subset of the holdout set specifically containing known record-mismatch cases (see seed dataset below) |

| 4 | New agents should ramp up faster | Track time-to-proficiency for the next 3 new hires post-deployment against the historical ~6-week baseline (qualitative + timesheet data, smaller sample by necessity) |

| 5 | IT's constraint: read-only, no new data store | Verified via access-control review, not a runtime evaluation — a pass/fail architecture check before deployment, not an ongoing metric |

## Seed evaluation dataset

Discovery interviews are the seed of the first evaluation dataset, per

the discovery-to-evaluation handoff principle. Sources identified during

this engagement:

- **Normal cases (the everyday ~80%):** 400 historical claims pulled

from the last two quarters, spanning all four warehouses, where the

three systems already agree (used to confirm the tool doesn't

introduce errors on easy cases).

- **Edge cases:** Claims involving a carrier handoff between two

regional warehouses — flagged by the agent panel as taking

meaningfully longer than average; ~40 such cases identified from

historical tickets.

- **Known failure cases:** Claims where the shared spreadsheet

disagreed with the WMS or carrier portal (the exact scenario agents

currently "double-check anyway") — approximately 35 historical cases,

hand-identified by Marcus's team during discovery.

- **Adversarial / malformed input:** Claims with missing or malformed

order IDs (a known WMS export quirk mentioned by the agent whose

personal macro "breaks whenever the export format changes") —

25 cases to be synthesized from that known failure mode since

historical examples of it were not systematically logged.

Total seed set: **~500 historical + synthesized claims**, matching the

holdout set size referenced in the metrics above. This set becomes the

project's regression suite going forward — per the "every production

failure becomes a future test" practice, any claim the deployed tool

mishandles gets added to this set before the next iteration ships.

Why this split matters here specifically

Without this split, "resolve claims faster" could be satisfied by a

tool that is fast AND wrong — which Marcus explicitly flagged as worse

than the current slow-but-accurate process. Pairing every customer

requirement with a specific, checkable evaluation requirement is what

prevents that outcome from being missed until after deployment.

# Exit Criteria

The engagement is considered complete when ALL of the following are

objectively true. This list exists specifically to prevent the "no one

defined done" failure mode — a short engagement quietly turning into

indefinite maintenance.

## 1. Success metrics achieved or validated

- [ ] Average time-per-claim measured at or below 8 minutes over a

2-week production sample (per `success_metrics.md`).

- [ ] Factual-mismatch rate at or below 2% against the 500-claim holdout

set (per `eval_customer_split.md`).

- [ ] Escalation rate under 15%, with escalation precision/recall

meeting the target agreed with Marcus's team.

If a metric is not met, the engagement is not silently extended —

see "If exit criteria are not met" below.

## 2. Evaluation targets passed

- [ ] The regression/evaluation suite (seed dataset: 500 historical +

synthesized claims) runs automatically and passes as a

pre-deployment gate.

- [ ] The evaluation suite is handed to Meridian IT with documentation

sufficient for them to run it independently after the engagement

team disengages.

## 3. Deployment completed and documented

- [ ] The cross-referencing tool is live in production for all four

warehouses' support workflows, not a subset or pilot-only rollout.

- [ ] Architecture, access model, and escalation runbook are documented

and reviewed by Priya's team (IT/Security sign-off on the

as-built system, not just the original plan).

## 4. Knowledge transfer completed

- [ ] Marcus's support team has been walked through the rationale UI

and escalation runbook.

- [ ] A named Meridian engineer (per Priya's technical point-of-contact

requirement) has been walked through the evaluation suite and can

re-run it without engagement-team involvement.

## 5. Stakeholder sign-off received

- [ ] Dana (Executive Sponsor) confirms the board-reportable efficiency

metric is met.

- [ ] Marcus (Customer Support Lead) confirms agent workflow and trust

requirements from `interview_findings.md` are satisfied.

- [ ] Priya (IT/Security) confirms the as-built access model matches

agreed constraints, with no undocumented exceptions.

## What exit does NOT include

Exit criteria deliberately exclude items explicitly deferred in

`scope_document.md`'s "could-have" list. Their absence at exit time is

not a failure — it's the scope working as designed:

- Warehouse-side shipment error reduction (Tom's phase-two item).

- Invoice reading, email summarization, regulatory filing capability.

## If exit criteria are not met

If a success metric is missed at the review point, the engagement does

NOT automatically extend. Instead:

1. Diagnose which specific metric missed and why (same discipline as

the trajectory/root-cause analysis used for evaluation failures).

2. Present findings to the Executive Sponsor with a scoped, time-boxed

remediation proposal — not an open-ended continuation.

3. Any remediation follows the same change-management process defined

in `scope_document.md`, including explicit re-approval of a new

timeline and budget if needed.

This ensures a missed metric produces a decision, not a drift into

indefinite, undefined ongoing work.

# Interview Findings

Four interviews, conducted using the open-ended question script (walk me

through your day, what takes the most time, what workarounds have you

built, what would make you trust an AI with this). Notes below are

organized by persona, not by question, since the goal is to preserve

each person's actual workflow rather than force uniform answers into a

checklist.

---

## 1. Marcus Reyes — Customer Support Lead

**Pain points:**

- His team handles ~40 damage/delay claims per day across the four

warehouses.

- To resolve ONE claim, an agent must check three separate systems: the

warehouse management system (WMS) for pick/pack timestamps, the

carrier portal for tracking/delivery status, and a shared spreadsheet

("this is the exact same pattern as the CLOSE_v4_FINAL spreadsheet

problem from the reconciliation example — nobody officially owns it,

but everyone uses it") for known carrier delay patterns.

- Average time per claim: **22 minutes**, almost all of it spent

switching between systems and manually copying order/tracking numbers,

not actually deciding what to tell the customer.

**Objectives:**

- Reduce time-per-claim so agents can handle a growing claim volume

without adding headcount.

- Maintain or improve first-response accuracy — a fast wrong answer is

worse than a slow right one, in his words.

**Workflow challenges:**

- The three systems don't share a common order ID format, so matching

records across them is manual and error-prone.

- New agents take roughly six weeks to become fast at this

cross-referencing; it is currently tribal knowledge, not documented

process.

**Constraints / what would build trust:**

- "I'd trust an AI with this if I could see WHY it matched a claim to a

shipment, not just the final answer" — a direct match to the

trajectory-evaluation principle of judging the path, not just the

destination.

- Wants the tool to escalate to a human rather than guess when the three

systems' records don't clearly agree.

---

## 2. Tom Okafor — Warehouse Operations Lead

**Pain points:**

- From his view, the real problem isn't claims handling — it's that

10-12% of shipments have SOME kind of pick/pack or carrier handoff

issue that later becomes a claim.

- He is skeptical this engagement is treating a symptom (slow claims

processing) instead of the root cause (shipment errors upstream).

**Objectives:**

- Reduce the shipment error rate itself, not just process the resulting

claims faster.

**Workflow challenges:**

- Warehouse staff don't currently get feedback on which shipments

became claims, so operational patterns causing errors are invisible

to the people who could fix them.

**Constraints / what would build trust:**

- Explicitly said he is "fine with this being a phase-one project" as

long as claims data eventually flows back to his team as a phase-two

input — this concern is preserved as a documented risk/future scope

item rather than dismissed (see [`scope_document.md`](scope_document.md)).

---

## 3. Priya Nakamura — VP of IT/Security

**Pain points / constraints (this interview was constraint-gathering,

not pain-point-gathering, consistent with her low-interest position):**

- Any new tool touching the WMS or carrier portal needs read-only

service-account access, provisioned through her team's existing

approval workflow — no new credentials created ad hoc.

- No customer PII may leave existing approved storage; if the tool

needs shipment/order data, it must query the systems of record

directly rather than duplicating data into a new store.

- Wants a named technical point of contact and a two-week lead time for

any access request — not a blocker, but a planning constraint.

**Objectives:**

- Zero net-new attack surface; ideally the new tool is read-only against

existing systems for this phase.

---

## 4. Support Agent Panel (4 agents, notes consolidated, represented

formally by Marcus in the stakeholder map)

**Pain points:**

- Confirmed Marcus's 22-minute estimate independently; two agents said

it's often longer for claims involving a carrier handoff between two

different regional warehouses.

- The existing shared spreadsheet is trusted less than either system of

record — several agents said they "double-check it against the WMS

anyway," meaning it currently adds a step rather than saving one.

**Objectives:**

- Same as Marcus's: less time on cross-referencing, not a change to how

they decide what to tell the customer once they have the facts.

**Workflow challenges — the "workaround" finding:**

- One agent has built a personal Excel macro that pulls WMS timestamps

into a template automatically — undocumented, not shared with the

rest of the team, and breaks whenever the WMS export format changes.

This is the clearest example from this engagement of the "shadow

process" pattern discovery interviews are designed to surface.

**Constraints / what would build trust:**

- Consistent with Marcus: visibility into why a match was made, and an

escalation path when the AI isn't confident.

---

## Cross-cutting findings

- **The real bottleneck is cross-referencing, not decision-making.**

Every support-side interview independently pointed at the same

22-minute, three-syste# Simulated Discovery Engagement: Meridian Freight & Warehousing

## Customer context

**Meridian Freight & Warehousing** is a mid-size (~600 employee) third-party

logistics company operating four regional warehouses and a customer

support center. Meridian handles inbound receiving, order picking/packing,

outbound shipping coordination with third-party carriers, and post-shipment

customer support for damage/delay claims.

The CEO wants to "use AI to improve operational efficiency" — a

deliberately broad starting request, used here to simulate the kind of

vague first ask a real discovery engagement typically begins with (see

[`interview_findings.md`](interview_findings.md) for how this narrowed).

## Executive summary

Three weeks of stakeholder interviews (Executive Sponsor, Warehouse

Operations Lead, Customer Support Lead, IT/Security, Compliance) surfaced

six candidate problems ranging from GPS delay prediction to automated

regulatory filings. Following the scoping discipline of picking one

measurable bottleneck rather than building all six at once, this

engagement scopes to a single problem:

> **Customer support agents spend an average of 22 minutes per damage/delay

> claim manually cross-referencing shipment records across three

> disconnected systems before they can respond to the customer.**

The proposed engagement automates that cross-referencing step, targeting

a reduction in average claim-handling time and an improvement in

first-response accuracy, measured against a labeled holdout set of

historical claims (see [`success_metrics.md`](success_metrics.md) and

[`eval_customer_split.md`](eval_customer_split.md)).

## Repository contents

| File | Contents |

|---|---|

| [`stakeholder_map.md`](stakeholder_map.md) | Power-interest grid across Executive Sponsors, Department Leaders, End Users, IT, Security, Compliance |

| [`interview_findings.md`](interview_findings.md) | Notes from four persona interviews: pain points, objectives, workflow challenges, constraints |

| [`bottleneck.md`](bottleneck.md) | The single bottleneck selected, and why it beat the other five candidates |

| [`success_metrics.md`](success_metrics.md) | SMART success metrics across time, cost, error, and satisfaction buckets |

| [`eval_customer_split.md`](eval_customer_split.md) | Customer requirements vs. evaluation requirements, with the seed evaluation dataset |

| [`scope_document.md`](scope_document.md) | Objectives, deliverables, constraints, risks, stakeholders, must/should/could-have |

| [`exit_criteria.md`](exit_criteria.md) | Objective conditions marking the engagement complete |

Read in the order listed above — each document builds on findings from

the one before it, mirroring the actual discovery sequence (map →

interview → identify bottleneck → define success → scope → define done).

m lookup step — this consistency across

independent interviews is what elevated it to the selected bottleneck

(see [`bottleneck.md`](bottleneck.md)).

- **A shadow process already exists** (the personal macro), confirming

the discovery principle that undocumented workarounds are often the

best evidence of where automation has the highest leverage.

- **A legitimate root-cause objection exists** (Tom's shipment-error

argument) and is not being dismissed — it's carried forward as a

documented risk and phase-two candidate, not silently dropped because

it came from a lower-power stakeholder.

# Scope Document

## Objective (one sentence)

Reduce average customer-support claim-handling time from 22 minutes to

under 8 minutes by automating cross-referencing of shipment records

across the WMS, carrier portal, and shared spreadsheet, without

increasing the factual-mismatch rate above 2%.

## In scope

- Read-only integration with the WMS and carrier portal for order/

tracking/timestamp lookup.

- Automated cross-referencing and summarization of shipment status for

a given claim, presented to the support agent with a visible

rationale (which records were matched and how), per the trust

requirement from interviews.

- Escalation to manual review when source records disagree or an order

ID cannot be confidently matched.

- A regression/evaluation suite built from the seed dataset in

[`eval_customer_split.md`](eval_customer_split.md).

## Out of scope (this engagement)

- Deciding what to communicate to the customer — remains an agent

judgment call.

- Warehouse-side shipment error reduction (Tom's root-cause concern) —

documented below as a phase-two candidate, not deferred silently.

- Invoice reading (Finance's request).

- Email summarization (HR's request).

- Regulatory filing generation (Legal's hypothetical request).

- Any new customer-data storage outside existing systems of record

(IT/Security constraint).

Deliverables

| Deliverable | Format | Owner |

| Cross-referencing tool (read-only lookups + summarization) | Deployed service, documented architecture | Engagement team |

| Evaluation/regression suite | Versioned dataset + automated check | Engagement team, handed to Meridian IT for ongoing use |

| Agent-facing rationale UI (why a match was made) | Integrated into existing support console | Engagement team |

| Runbook for escalation handling | Markdown doc | Engagement team, reviewed by Marcus's team |

Constraints

- **IT/Security (Priya):** read-only service-account access only; no

new PII storage; two-week lead time on access requests; named

technical point of contact required.

- **Timeline:** target delivery within one fiscal quarter, per Dana's

board-reporting objective.

- **Data:** evaluation must be built from real historical claims, not

synthetic-only data, per discovery best practice — see seed dataset.

Risks

| Risk | Likelihood | Mitigation |

| Tom's root-cause concern resurfaces as scope pressure mid-engagement ("why isn't this fixing the warehouse?") | Medium | Documented explicitly here and in `bottleneck.md` as a phase-two item agreed with Tom during discovery, not an oversight |

| Finance/HR requests (invoice reading, email summarization) re-surface as "just add this too" | Medium | Captured under Must/Should/Could-have below; any addition follows the change-management process in this document's final section |

| Order ID mismatches across systems are more varied than the 25 synthesized adversarial cases anticipate | Medium | Evaluation suite is treated as a living document; new mismatch patterns discovered post-deployment are added per the regression-test practice |

| Access provisioning delay (Priya's two-week lead time) is not accounted for in the timeline | Low-medium | Access request submitted at engagement kickoff, not after build begins |

Must-have / Should-have / Could-have

**Must have:**

- Read-only cross-referencing across the three systems.

- Escalation path for disagreeing/ambiguous records.

- Evaluation suite passing the accuracy and escalation targets in

`success_metrics.md` before deployment.

**Should have:**

- Agent-facing rationale display (strongly requested in interviews, but

a text-summary fallback is acceptable if the full UI slips).

- New-agent ramp-time tracking dashboard.

**Could have (explicitly deferred, not rejected):**

- Feeding claims data back to warehouse operations (Tom's phase-two ask).

- Invoice reading (Finance).

- Email summarization (HR).

- Any regulatory filing capability (Legal) — would require a separate

compliance review before even entering discovery.

Change management process

Any new request follows this sequence before being added to scope:

1. Evaluate impact on the timeline, cost, and the metrics in

`success_metrics.md`.

2. Reassess against the one-sentence objective above — does it serve it,

or is it a different objective entirely?

3. Obtain explicit sign-off from Dana (Executive Sponsor) and the

relevant department leader.

4. Document the decision here, with a dated addendum, before any work

begins.

No request is added or rejected automatically; every request gets this

same process, regardless of who asks or how loudly.

Stakeholder Map

Power-interest grid, per the discovery framework: separate stakeholders

by how much influence they have over the engagement and how much the

outcome affects them day-to-day. This map determined interview order and

communication cadence for the remainder of discovery.

High power, high interest — keep close, co-design with them

| Stakeholder | Role | Objective | Their definition of success | Likely concern |

| **Dana Whitfield** | COO, Executive Sponsor | Improve operational efficiency company-wide; this engagement is her initiative | A measurable, board-reportable efficiency win within one fiscal quarter | Project scope ballooning past what can be delivered in that window |

| **Marcus Reyes** | Customer Support Lead | Reduce claim-handling time and escalations to his team | Agents resolve claims faster without sacrificing accuracy | Any tool that makes agents *look* faster while quietly increasing wrong answers |

High power, low interest — concise updates, don't overwhelm

| Stakeholder | Role | Objective | Their definition of success | Likely concern |

| **Priya Nakamura** | VP of IT/Security | Ensure any new system meets security/access policy | Zero new attack surface, minimal integration burden on her team | Being asked mid-project for access she wasn't told about upfront |

| **Legal Counsel (rep. only, not interviewed directly)** | General Counsel's office | Ensure nothing creates new regulatory exposure | No engagement scope touches regulated filings without their sign-off | Scope quietly expanding into legal-adjacent territory (e.g. "flag potential lawsuits") without review |

Low power, high interest — inform them; champions or blockers

| Stakeholder | Role | Objective | Their definition of success | Likely concern |

| **Support agents (4 interviewed, represented by Marcus)** | End users | Stop manually cross-referencing three systems per claim | The tool actually saves them time on the exact task they dislike most | Being handed a tool designed by people who never do their job |

| **Warehouse Operations Lead — Tom Okafor** | Department Leader | Reduce shipment delay/damage rates at the source | Fewer claims exist in the first place | This engagement fixing the support symptom instead of the warehouse root cause |

Low power, low interest — monitor, don't over-invest time

| Stakeholder | Role | Objective | Their definition of success | Likely concern |

| **Finance (invoice-reading request)** | Department | Wanted the AI to also read invoices | Would like it eventually, not blocking | Being told "not this quarter" — low risk of pushback given low interest |

| **HR (email-summarization request)** | Department | Wanted the AI to also summarize emails | Same as above — nice-to-have, not core to their role | Same as above |

How this map was used

- **Compliance** sits in the high-power/low-interest quadrant for *this*

specific bottleneck (claims support), not because compliance doesn't

matter generally, but because the scoped bottleneck doesn't touch

regulated filings — see [`bottleneck.md`](bottleneck.md) for why that

scoping decision was made partly *because of* this stakeholder

position, not despite it.

- Finance and HR's requests (invoice reading, email summarization) were

acknowledged in interviews but explicitly not pursued as part of this

engagement's scope — they appear again in

[`scope_document.md`](scope_document.md) under "could-have," consistent

with their low-power/low-interest position here.

- The engagement deliberately avoided letting Dana (highest power) or

Marcus (loudest, most affected) become the *only* voice defining

requirements — Tom's "you're fixing a symptom" concern is preserved

as a documented risk in [`scope_document.md`](scope_document.md)

rather than discarded because he has lower formal power.

Success Metrics

Each metric below is Specific, Measurable, Achievable, Relevant, and

Time-bound (SMART), translating the vague original CEO ask ("improve

operational efficiency") into engineering-testable targets, tied

directly to the bottleneck in [`bottleneck.md`](bottleneck.md).

Primary metrics

| Bucket | Business goal (vague) | Engineering requirement (SMART) |

|---|---|---|

| **Time saved** | "Help agents resolve claims faster" | Reduce average time-per-claim from 22 minutes to under 8 minutes within 90 days of deployment |

| **Error reduction** | "Don't make it worse" | Maintain or improve first-response accuracy — no more than 2% of AI-assisted claim summaries contain a factual mismatch against the three source systems, measured against the holdout set |

| **Productivity** | "Handle more claims without more headcount" | Support team absorbs a 20% increase in claim volume (seasonal projection) without increasing headcount, within two quarters of deployment |

| **Employee satisfaction** | "Agents should like using it" | Agent-reported task satisfaction for claims handling improves from baseline (measured pre-deployment survey) by at least 15 points on a 100-point scale, measured 60 days post-deployment |

Secondary / leading indicators

| Metric | Target | Why it's tracked |

| Escalation rate (AI unable to confidently match records, routes to manual) | Under 15% of claims | A too-low escalation rate would suggest the tool is guessing rather than genuinely resolving ambiguous cases (see trust requirement in `interview_findings.md`) |

| New-agent ramp time to reach full claims-handling speed | Reduced from ~6 weeks to under 2 weeks | Cross-referencing is currently tribal knowledge; a working tool should reduce, not just speed up, the learning curve |

| Time between claim submission and first customer response | Reduced proportionally with time-per-claim | Customer-facing outcome, not just internal efficiency |

What is explicitly NOT a success metric for this engagement

- Shipment error rate at the warehouse (Tom's concern) — tracked

separately as a phase-two candidate, not a phase-one success

condition, per the bottleneck scoping decision.

- Any metric related to invoice reading, email summarization, or

regulatory filings — out of scope entirely (see

[`scope_document.md`](scope_document.md)).

Measurement cadence

- Time-per-claim and escalation rate: tracked continuously from

deployment, reviewed weekly.

- Accuracy against the holdout set: measured before deployment (as a

go/no-go gate) and re-measured monthly post-deployment to catch drift,

consistent with continuous evaluation practice.

- Satisfaction survey: baseline pre-deployment, then at 60 days.